# TradeQuote Pro Power User Course

Drawing Pack and Course Scenario

Updated learner-facing resource for Practical Exercise 01

This resource explains the drawing pack and training scenario used for the TradeQuote Pro Power User Course. It now matches Practical Exercise 01, which is based on a proposed floor plan and proposed elevations for a garage/gym and dining area training project.

The course is delivered as a website/download based training resource. It is not built into the TradeQuote Pro app. Learners use the downloadable PDF drawings and exercise sheet to practise real TradeQuote Pro workflows.

Training-only reminder All project details, names, addresses, drawings, dimensions and prices used in this course are for training purposes only. Learners must always check real drawings, specifications, supplier prices, labour rates, legal requirements and customer agreements before using information on a live project.

# How this resource is used

The drawing pack gives learners a realistic construction scenario to work through in TradeQuote Pro. The learner starts with a quote request, creates a customer and project, imports the drawings, completes takeoff measurements, saves named items to the Takeoff Notepad, builds a task breakdown, creates a draft quote and prepares a milestone/stage payment plan.

# Download files used for Practical Exercise 01

The following files should be available from the website as part of the Practical Exercise 01 download pack.

| File type | File name | Purpose |
| --- | --- | --- |
| Exercise sheet | TradeQuote_Pro_Practical_Exercise_01_Garage_and_Dining_Area_Takeoff.pdf | Learner instructions for completing the exercise. |
| Editable exercise sheet | TradeQuote_Pro_Practical_Exercise_01_Garage_and_Dining_Area_Takeoff.docx | Editable version for tutors, colleges or learners who want to add notes. |
| Training Drawing 01 | TradeQuote-Pro-Training-Drawing-01-Proposed-Floor-Plan.pdf | Main drawing used for calibration, floor plan measurement and takeoff practice. |
| Training Drawing 02 | TradeQuote-Pro-Training-Drawing-02-Proposed-Elevations.pdf | Elevation drawing used to identify openings, roof forms and external work items. |

# Training scenario

## Scenario title

Garage/Gym and Dining Area Training Project

A fictional training client has requested a quotation for a single-storey garage/gym to the rear of a property and a single-storey dining area to replace an existing conservatory. The drawing pack includes a proposed floor plan and proposed elevations.

The learner must set up the customer and project in TradeQuote Pro, review the drawings, measure the key areas, save the takeoff measurements, prepare task items, create a simple quote and produce a milestone/stage payment plan.

# Fictional quote request brief

Use this brief as the starting enquiry for the practical exercise.

| Client | Training Client |
| --- | --- |
| Project name | Garage/Gym and Dining Area Training Project |
| Training address | Use a fictional address only, such as 1 Training Close, Sampletown. |
| Main request | Prepare a quotation for a proposed garage/gym, a new dining area, a structural opening and supporting project documents. |
| Drawings supplied | Proposed Floor Plan and Proposed Elevations. |
| Documents required | Draft quote, task breakdown, milestone/stage payment plan, sustainability notes, risk assessment and method statement. |

## What the learner should think about before pricing

□ What information is clear from the drawings?

□ What information still needs checking before real construction work?

□ Which measurements should be saved to the Takeoff Notepad?

□ Which items should become separate tasks in the quote?

□ Which stages of work would make sensible milestones?

□ Which sustainability considerations, hazards and controls should be considered for the risk assessment and method statement?

# Resource 1: Proposed Floor Plan

The proposed floor plan is the main drawing for takeoff practice. It is used for calibration, floor area measurement, identifying the structural opening and recording named measurements for later use in the quote.

## Learner measurement focus

□ Calibrate the drawing using a known figured dimension.

□ Measure the garage/gym length, width and approximate floor area.

□ Measure the dining area width, depth and approximate floor area.

□ Record the structural opening as a separate item.

□ Identify any assumptions, such as internal/external measurement or approximate takeoff line.

## Known dimensions for calibration and checking

The drawing includes several figured dimensions that can help learners calibrate the drawing and check whether their measurements are in the right range.

| Dimension shown | Metric value | Suggested use |
| --- | --- | --- |
| Garage/gym width shown on plan | 4.955 m | Good calibration check for the garage/gym area. |
| Garage/gym length shown on plan | 7.500 m | Useful for checking the garage/gym footprint. |
| Dining area width shown on plan | 2.680 m | Useful for checking the dining area measurement. |
| Dining area depth shown on plan | 4.300 m | Useful for checking the dining area footprint. |
| Structural opening shown on plan | 3.999 m | Useful for recording a separate opening or structural task. |

# Resource 2: Proposed Elevations

The proposed elevations support the learner in understanding what the project looks like. They are not mainly used for floor area measurement, but they help learners identify openings, roof forms and external work items that affect the quote, milestones and method statement.

## Learner review focus

□ Identify the proposed garage/gym elevations.

□ Identify the proposed dining area elevations.

□ Note the new double garage door, doors, windows and roof windows.

□ Review the roof forms and consider whether roof/external works need separate task descriptions and sustainability notes.

□ Use elevation information to improve the quote descriptions and milestone wording.

# How the drawing pack connects to TradeQuote Pro

The exercise is designed to use the main TradeQuote Pro workflow rather than only one screen of the software.

| TradeQuote Pro area | How it is used in the exercise |
| --- | --- |
| Quote Requests | Use the fictional enquiry as the starting point for the job. |
| Customers and Projects | Create a training customer and project so the takeoff work has a project record. |
| Drawing Takeoff | Import the floor plan and elevation PDF drawings. |
| Takeoff Notepad | Save named measurements before using them for pricing. |
| Calculators | Use measured values to support quantity checks where appropriate. |
| Tasks | Turn measured work into clear quote tasks. |
| Milestones | Break the project into customer-friendly stages. |
| Quote Preview | Check that the draft quote answers the original request. |
| Sustainability, Risk Assessment and Method Statement | Use the project information to prepare supporting documents, including sustainability notes. |
| Invoices and Payments | Link the staged plan to a simple invoice/payment example. |

# Practical Exercise 01: learner activity

The learner should follow the separate Practical Exercise 01 sheet. The summary below shows the main learning route.

□ Set up the practice customer, project and quote request.

□ Import and calibrate the proposed floor plan.

□ Measure the garage/gym footprint and save the result to the Takeoff Notepad.

□ Measure the dining area footprint and save the result to the Takeoff Notepad.

□ Record the structural opening as a separate item or project note.

□ Review the elevations to identify openings, roof forms and external works.

□ Create a clear task breakdown from the drawing information.

□ Create a simple milestone/stage payment plan.

□ Produce a draft quote or quote preview and reflect on what needs checking before live pricing.

# Suggested task breakdown

The following task headings give learners a sensible starting point. They can adapt them to match the way they would build a real quote.

Preliminaries / site setup

Garage/gym foundations and floor slab

Garage/gym walls and openings

Garage/gym roof and roof windows

Dining area foundations and floor slab

Dining area walls, roof and structural opening

Making good, waste removal and final checks

# Milestone and stage payment example

The milestone plan should be simple, customer-friendly and linked to visible progress on the job. The percentages below are training examples only.

| Stage | Suggested milestone | Example payment point | Purpose |
| --- | --- | --- | --- |
| 1 | Quote accepted and job booked in | 10% | Confirms acceptance and helps organise the job. |
| 2 | Groundworks, foundations and slab complete | 25% | Payment linked to completion of the foundation/slab stage. |
| 3 | Main structure and openings complete | 30% | Payment linked to visible progress on the main build. |
| 4 | Roof, external works and making good complete | 25% | Payment linked to roof and external completion. |
| 5 | Final completion and handover | 10% | Final payment after completion and agreed checks. |

Stage payment wording This milestone example is for training only. Real stage payments must be agreed clearly with the customer and must match the contractor's own terms, local practice and any relevant legal requirements.

# Learner outputs from this drawing pack

By the end of Practical Exercise 01, the learner should have produced the following outputs in or from TradeQuote Pro.

□ Practice customer and project record.

□ Quote request or enquiry note for the training project.

□ Imported and calibrated proposed floor plan.

□ Named takeoff measurements saved to the Takeoff Notepad.

□ Garage/gym area measurement.

□ Dining area measurement.

□ Structural opening measurement or project note.

□ Task breakdown and sustainability notes for the project.

□ Draft quote or quote preview.

□ Milestone/stage payment plan.

□ Short learner reflection on what was measured, what was assumed and what would need checking before live pricing.

# How the resources connect to the course modules

| Course module | How this drawing pack is used |
| --- | --- |
| Module 3 | Use the quote request brief to create the training customer, quote request and project. |
| Module 4 | Use the floor plan and elevations to practise drawing takeoff and measurement checking. |
| Module 5 | Use measured values to support quantity checks and calculator practice. |
| Module 6 | Convert the measured work into quote tasks and customer-facing descriptions. |
| Module 7 | Create a staged milestone and payment plan. |
| Module 8 | Use the project information to prepare sustainability notes, a risk assessment and a method statement. |
| Module 9 | Link the staged work to invoice and payment tracking practice. |
| Module 10 | Bring the full workflow together as a final practical project. |

# Final training reminder

This drawing pack is designed to teach a practical workflow. It does not replace professional judgement, site checks, current drawings, engineer details, supplier quotations, contractor terms or legal advice. Learners should treat all outputs as training examples unless they have been properly checked for a live project.